TruScholar

DevSecOps Centralized Dashboard

Penetration Testing Metrics Integration Plan

Document Version: 1.0

Status: Draft

Prepared by: Gaurav | AI/ML Engineer, TruScholar

April 2026

# 1. Executive Summary

This document defines the integration plan for adding Penetration Testing (Pentest) metrics into TruScholar's existing centralized engineering dashboard, which currently tracks DORA, SPACE, and DX Core 4 metrics across GitHub and GCP infrastructure.

The goal is to evolve the dashboard from a pure engineering velocity tool into a full DevSecOps platform where security posture is measured alongside deployment speed, developer satisfaction, and system reliability.

### Objectives

- Integrate automated security scan results (SAST, container, cloud misconfigs) into the dashboard

- Provide a unified Security Health Score alongside existing DORA metrics

- Enable manual pentest report uploads with structured findings ingestion

- Correlate security regressions with deployment events to identify risk patterns

- Track remediation SLAs and breach alerts per severity level

# 2. Current System Overview

The existing dashboard integrates GitHub and GCP to surface the following metric frameworks:

- DORA Metrics: Deployment Frequency, Lead Time, Change Failure Rate, MTTR

- SPACE Framework: Satisfaction, Performance, Activity, Communication, Efficiency

- DX Core 4: Developer experience dimensions across tooling, process, team, and environment

The proposed addition introduces a fourth pillar: Security & Compliance, powered by automated tool integrations and manual report ingestion.

# 3. Penetration Testing Metric Categories

The following metrics are proposed for the Security & Compliance dashboard pillar. Each metric maps to a specific tool source and integration method.

| Category | Metric | Description | Tool Source | Priority |
| --- | --- | --- | --- | --- |
| Vulnerability Coverage | Asset Coverage % | Tested assets / total assets | Nessus, OpenVAS | HIGH |
|  | Severity Distribution | Critical / High / Medium / Low count | CVSS Scores | CRITICAL |
| Remediation | MTTR (Security) | Vuln open to fix (days) | Jira + GitHub Issues | HIGH |
|  | Retest Pass Rate | Verified fixes / total fixes | Manual / ZAP | MEDIUM |
| Attack Surface | Open Endpoints Score | Exposed ports + services count | Nmap | HIGH |
|  | Exploit Success Rate | Successful exploits / total attempts | Metasploit | MEDIUM |
| Compliance | OWASP Top 10 Score | Pass/fail per OWASP category | Burp Suite, ZAP | HIGH |
|  | Compliance Rate % | Controls passed / total controls | GCP SCC | HIGH |
| Cloud / GCP | IAM Misconfiguration Count | Over-privileged roles, public buckets | GCP Security Command Center | CRITICAL |
|  | Container Vulnerability Score | CVEs in deployed images | Trivy, Artifact Registry | HIGH |

# 4. Data Sources & Integration Points

Security data will be ingested from the following sources into the dashboard's central FastAPI backend and MongoDB store:

| Source | Integration Point | Data Format | Frequency |
| --- | --- | --- | --- |
| GitHub Actions (CodeQL) | CI/CD pipeline webhook | SARIF / JSON | Every push / PR |
| Trivy Container Scan | GitHub Actions step | JSON | Every build |
| GCP Security Command Center | GCP API / Pub/Sub | REST API JSON | Real-time |
| Snyk / OWASP ZAP | CI/CD + webhook | JSON / XML | Every deployment |
| External Pentest Reports | Manual upload via API | JSON / CSV / PDF | Per engagement |
| Nmap / Nessus | Scheduled scan + ingest API | XML / CSV | Weekly / Monthly |

# 5. Architecture Overview

## 5.1 Data Flow

The security data pipeline follows a collect-ingest-aggregate-display pattern:

- GitHub Actions runs CodeQL and Trivy on every push and pull request

- Scan results (SARIF/JSON) are posted to the dashboard ingest API via webhook

- GCP Security Command Center streams findings via Pub/Sub or polling

- External pentest reports are uploaded manually via the dashboard UI

- All findings are normalized and stored in MongoDB pentest_findings collection

- Aggregation pipelines compute Security Health Score and severity trends

- Dashboard React components poll the FastAPI endpoints for real-time display

## 5.2 GitHub Actions Security Pipeline

Add the following workflow to all TruScholar repositories:

# .github/workflows/security-scan.yml

name: Security Scan

on: [push, pull_request]

jobs:

sast:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- name: CodeQL Analysis

uses: github/codeql-action/analyze@v3

- name: Trivy Container Scan

uses: aquasecurity/trivy-action@master

with:

scan-type: fs

format: json

output: trivy-results.json

- name: Upload to Dashboard

run: |

curl -X POST https://dashboard.truscholar.io/api/security/ingest \

-H 'Authorization: Bearer ${{ secrets.DASHBOARD_TOKEN }}' \

-d @trivy-results.json

## 5.3 GCP Security Command Center Integration

Fetch findings from GCP SCC using the Python client:

from google.cloud import securitycenter

client = securitycenter.SecurityCenterClient()

findings = client.list_findings(

request={"parent": f"projects/{PROJECT_ID}/sources/-"}

)

severity_map = {'CRITICAL': 0, 'HIGH': 0, 'MEDIUM': 0, 'LOW': 0}

for finding in findings:

severity_map[finding.finding.severity.name] += 1

# 6. FastAPI Endpoint Design

The following endpoints will be added to the existing FastAPI backend:

## 6.1 Pentest Report Upload

POST  /api/security/pentest/upload

Body: multipart/form-data (file, project, scan_type)

Response: { finding_count, report_id, status }

## 6.2 Security Findings Ingest (Automated)

POST  /api/security/ingest

Body: JSON (SARIF or Trivy or GCP SCC format)

Header: Authorization: Bearer <token>

## 6.3 Dashboard Data Endpoints

GET   /api/security/summary?project=<id>

Returns: severity counts, MTTR, compliance score, health score

GET   /api/security/findings?project=<id>&severity=HIGH&status=open

Returns: paginated findings list

GET   /api/security/trends?project=<id>&days=90

Returns: time-series severity trend data

# 7. MongoDB Schema

All penetration testing findings will be stored in the pentest_findings collection with the following schema:

{

"collection": "pentest_findings",

"schema": {

"project": "string",

"scan_type": "web | infra | cloud | container",

"tool": "nmap | burp | nessus | trivy | codeql | gcp_scc",

"uploaded_at": "ISODate",

"findings": [{

"id": "string",

"title": "string",

"cvss_score": "float (0-10)",

"severity": "CRITICAL | HIGH | MEDIUM | LOW",

"cve_id": "string (optional)",

"affected_asset": "string",

"status": "open | in_progress | resolved | accepted_risk",

"discovered_at": "ISODate",

"resolved_at": "ISODate (optional)",

"remediation_notes": "string"

}],

"summary": {

"critical_count": "int",

"high_count": "int",

"medium_count": "int",

"low_count": "int",

"overall_risk_score": "float",

"compliance_owasp": "float (%)"

},

"status": "pending_review | reviewed | closed"

}

}

# 8. DORA / Security Metric Correlation

A key differentiator of this integration is correlating security metrics with existing DORA data to surface actionable DevSecOps insights:

| DORA Metric | Security Correlation | Dashboard Insight |
| --- | --- | --- |
| Change Failure Rate | Vulnerabilities introduced per deploy | CFR + Security Regressions trend chart |
| MTTR | Mean Time to Remediate (security) | Engineering MTTR vs Security MTTR side-by-side |
| Deployment Frequency | Security scan frequency | Deploy count vs scan coverage % |
| Lead Time for Changes | Vuln fix lead time | Vulnerability age distribution histogram |

The Security Health Score is computed as a composite:

Security Health Score = (

(1 - Critical_Count / Total_Assets) * 0.35 +

(1 - MTTR_days / SLA_days) * 0.25 +

OWASP_Compliance_Rate * 0.25 +

(1 - CFR_security_regressions) * 0.15

) * 100

# 9. Dashboard Widget Layout

The Security & Compliance section will consist of the following React dashboard widgets:

## 9.1 Security Posture Overview (KPI Row)

- Critical Findings Count (red badge, clickable to findings list)

- Security Health Score (0-100 gauge)

- MTTR Security (days)

- Asset Coverage % (scan coverage)

- OWASP Compliance Rate (%)

## 9.2 Charts & Tables

- Severity Trend Chart: 90-day area chart (Critical/High/Medium/Low stacked)

- DORA vs Security Correlation: Dual-axis line chart

- Top Vulnerable Services: Sortable table (service, severity, CVSS, age)

- OWASP Top 10 Heatmap: 10-category compliance grid

- Pentest Reports List: Upload history with download links and review status

## 9.3 Alerting

- Slack/Email notification when Critical finding is ingested

- SLA breach alert when MTTR exceeds defined threshold (7 days for Critical)

- Weekly security digest report auto-generated and emailed to team leads

# 10. Implementation Roadmap

The integration will be executed in five phases over a 10-week timeline:

| Phase | Timeline | Deliverable | Owner |
| --- | --- | --- | --- |
| Phase 1 | Week 1-2 | GCP SCC integration + SAST pipeline (CodeQL, Trivy) | DevOps Engineer |
| Phase 2 | Week 3-4 | Pentest Report Upload API (FastAPI + MongoDB schema) | Backend Engineer |
| Phase 3 | Week 5-6 | Dashboard Security Widgets (React components) | Frontend Engineer |
| Phase 4 | Week 7-8 | DORA/SPACE correlation + Security Health Score | ML/AI Engineer |
| Phase 5 | Week 9-10 | Alerting, notifications, SLA breach tracking | DevOps + Backend |

# 11. Remediation SLA Policy

The following SLA targets are recommended for TruScholar's security remediation process:

| Severity | Target MTTR | Escalation Trigger | Notification |
| --- | --- | --- | --- |
| CRITICAL | 24 hours | Immediate on discovery | Slack + Email + PagerDuty |
| HIGH | 7 days | > 3 days unassigned | Slack + Email |
| MEDIUM | 30 days | > 15 days unassigned | Email |
| LOW | 90 days | > 45 days unassigned | Weekly digest |

# 12. Next Steps

- Review and approve this integration plan with TruScholar engineering leads

- Set up GCP Security Command Center on all active projects

- Add security-scan.yml workflow to all GitHub repositories

- Develop FastAPI ingest endpoints and MongoDB pentest_findings schema

- Build React security dashboard widgets (Security Posture Overview first)

- Define and configure SLA breach alerting rules

- Run first scheduled Nmap + Nessus scan on TruScholar infra and ingest results

- Demo security dashboard section to stakeholders at end of Phase 3

TruScholar | Internal Confidential | April 2026